Remittance Advice Enhancement Time Estimate

Business Central report 50004  LBMC ExportElecPayments Word

Purpose and recommendation

The enhancement will group payment journal entries by vendor and Request Number (stored in the ACH No. field), print all related payment details on one remittance advice, calculate the combined amount correctly, and show the Request Number in the existing Word layout. A planned effort of 10 hours is practical for implementation, focused validation, and handover without adding excessive contingency.

| Planned effort | Expected duration | Estimate confidence |
| --- | --- | --- |
| 10 hours | 1.25 business days | Medium to high |

Estimated work breakdown

| # | Activity | Scope and rationale | Hours |
| --- | --- | --- | --- |
| 1 | Requirement and technical review | Confirm report flow, journal selection behavior, ACH No. source field, grouping boundary, and expected output. | 0.75 |
| 2 | Dataset and Request Number output | Expose Request Number in the PageLoop dataset and bind the ACH No. value without introducing a new field. | 1.00 |
| 3 | Vendor and request grouping logic | Group eligible journal lines by vendor and ACH No., prevent duplicate remittance advice output, and retain report filters. | 2.50 |
| 4 | Detail line and total calculation | Collect every qualifying entry, print each document line, and calculate amount paid, discount, and deposit total consistently. | 2.00 |
| 5 | Word layout update | Add Request Number beneath Remittance Advice Number in both original and copy sections while preserving the current design. | 1.25 |
| 6 | Developer testing and corrections | Validate single entry, multiple entries, different requests, different vendors, discounts, totals, and remittance copy output. | 2.00 |
| 7 | Build review and handover | Compile verification, final source review, and concise deployment and validation notes. | 0.50 |
| Total planned effort |  |  | 10.00 |

Assumptions

- The ACH No. field already exists on Gen. Journal Line and contains the Request Number.

- Entries are grouped only when both vendor and Request Number match; unrelated requests remain separate.

- The existing layout is retained except for the Request Number line and repeated detail rows.

- No app.json, launch.json, dependency, unrelated report extension, or table-field change is included.

- Development and developer testing are included; environment delays and extended client UAT are excluded.

Validation scenarios

- Single vendor with one payment entry.

- Single vendor with multiple entries sharing the same Request Number.

- Same vendor with different Request Numbers, producing separate outputs.

- Different vendors and requests, with no cross-vendor grouping.

- Correct line amounts, discounts, deposit total, and original plus copy output.

Estimate conclusion

The recommended commitment is 10 hours. This focused estimate includes enough validation to protect grouping and financial totals without overstating the work.